Versetal Information Systems

Managed Services

MOSSDCNH01 Replacement &

Windows Hello for Business

Deployment Runbook

Client:  Mossbergcorp (mossbergcorp.com)

Prepared by:  Versetal Information Systems

Date:  March 2026

Version:  2.0

# 1. Current Environment Overview

The following reflects the state of the Mossbergcorp Active Directory environment as captured on March 28, 2026.

## 1.1 Domain Controllers

| DC Name | FQDN | IP | OS | Site | FSMO |
| --- | --- | --- | --- | --- | --- |
| MOSSDCNH01 | MOSSDCNH01.mossbergcorp.com | 192.168.6.42 | 2012 R2 | NH | None |
| MOSSDCDR03 | MOSSDCDR03.mossbergcorp.com | 10.20.100.4 | 2016 DC | AZURE | None |
| MOSSDCDR04 | MOSSDCDR04.mossbergcorp.com | 10.20.100.5 | 2016 DC | AZURE | All 5 |
| MOSSDCNH02 | MOSSDCNH02.mossbergcorp.com | 192.168.6.x (TBD) | 2019 (new) | NH | None |

MOSSDCNH01 (red) is the decommission target. MOSSDCNH02 (green) is the new replacement DC to be deployed.

## 1.2 Domain & Forest Details

| Property | Value |
| --- | --- |
| Domain | mossbergcorp.com |
| NetBIOS | MOSSBERGCORP |
| Domain Functional Level | Windows 2012 R2 → target: 2016 |
| Forest Functional Level | Windows 2003 → target: 2016 (CRITICAL BLOCKER) |
| Schema Version | 87 (2016 level — already extended) |
| SYSVOL Replication | FRS — never migrated to DFSR (must be resolved) |
| Entra Connect | Present — on dedicated server (not on DCs) |
| Hybrid Entra Join | NOT configured — machines are on-prem domain joined only |
| Sites | Default-First-Site-Name (192.168.6.0/24), AZURE (10.20.100.0/24), Colocation (10.0.20.0/24) |

## 1.3 Pre-Existing Issues

⚠  Forest Functional Level is Windows 2003 — single biggest blocker for WHfB. Must be raised to 2016.

⚠  SYSVOL still on FRS replication. FRS to DFSR migration required before DFL/FFL can be raised.

⚠  Ghost DC reference: mossdcdr01.mossbergcorp.com in DNS delegation with no A record. Clean up post-demotion.

⚠  PDC Emulator (MOSSDCDR04) syncing time from VM hypervisor, not external NTP. Must be fixed before Hybrid Join — Kerberos is time-sensitive.

⚠  Subnet 192.168.7.0/24 defined but has no AD site assignment. Machines on this subnet may use incorrect DCs.

DUO MFA GPOs are being unlinked and removed as DUO has been pulled from the environment. This removes a potential WHfB coexistence concern.

# 2. Windows Hello for Business Readiness Assessment

All red items below are resolved by the phases in this runbook, in the correct order.

| Prerequisite | Status | Resolved In |
| --- | --- | --- |
| All DCs on 2016+ | PARTIAL | Phase 1 — Deploy MOSSDCNH02, Phase 4 — Decommission MOSSDCNH01 |
| Domain Functional Level 2016 | NO | Phase 5 — Raise Functional Levels |
| Forest Functional Level 2016 | NO | Phase 5 — Raise Functional Levels |
| SYSVOL on DFSR | NO | Phase 2 — SYSVOL FRS to DFSR Migration |
| Schema Version 87+ | YES | No action needed |
| Entra ID Connect | YES | No action needed |
| PDC NTP sync from external source | NO | Phase 7 — Fix PDC Time Sync |
| Devices Hybrid Entra Joined | NO | Phase 8 — Configure Hybrid Entra Join |
| Azure AD Kerberos object in AD | NO | Phase 9 — Deploy Azure AD Kerberos Object |
| PKI / Enterprise CA | UNKNOWN | Phase 6 — PKI Audit (Cloud Kerberos Trust may not require) |
| DUO MFA Conflict | RESOLVED | DUO removed — GPOs being unlinked |

## 2.1 Deployment Model — Cloud Kerberos Trust

Cloud Kerberos Trust is the recommended deployment model for this environment. It is Microsoft's preferred modern hybrid path and does not require an internal PKI.

|  | Cloud Kerberos Trust (Recommended) | Hybrid Certificate Trust |
| --- | --- | --- |
| PKI Required | No | Yes — Enterprise CA required |
| Complexity | Low | High |
| On-prem Resource Auth | Yes — via Entra Kerberos | Yes — via certificates |
| Recommendation | RECOMMENDED | Use only if Enterprise CA already exists |

How it works: after WHfB sign-in, Windows contacts Entra ID which issues a Partial TGT using the Azure AD Kerberos Server object keys. Windows exchanges this with an on-prem DC for a full Kerberos TGT. Users access on-prem resources transparently — no password prompt.

## 2.2 Phase Execution Order

The phases in this runbook must be executed in sequence. Each phase is a prerequisite for the next.

| Phase | Name | Purpose |
| --- | --- | --- |
| 0 | Pre-Work | DNS audit, DUO GPO cleanup — must happen before any changes |
| 1 | Deploy MOSSDCNH02 | New 2019 DC in North Haven site — replaces MOSSDCNH01 |
| 2 | SYSVOL FRS to DFSR | Required before DFL/FFL raise — never been done on this domain |
| 3 | DNS Transition | Move clients to MOSSDCNH02, update DHCP, fix hardcoded DNS |
| 4 | Decommission MOSSDCNH01 | Demote, clean up AD metadata and DNS records |
| 5 | Raise Functional Levels | DFL and FFL to 2016 — irreversible, all 2012 R2 DCs must be gone |
| 6 | PKI Audit | Determine if Enterprise CA exists — informs Certificate vs Cloud Trust |
| 7 | Fix PDC Time Sync | Configure external NTP on PDC Emulator — required for Kerberos / Hybrid Join |
| 8 | Hybrid Entra Join | Register all domain-joined machines in Entra ID via Entra Connect SCP |
| 9 | Azure AD Kerberos Object | Create Kerberos server object in on-prem AD — core of Cloud Kerberos Trust |
| 10 | Deploy WHfB | Configure policy, pilot rollout, broad deployment |

# 3. Phase 0 — Pre-Work

Complete all Phase 0 tasks before making any infrastructure changes.

## 0.1 — DNS Hardcoded Client Scan

Identify all machines and devices pointing at MOSSDCNH01 (192.168.6.42) as a DNS server. These must be remediated before MOSSDCNH01 is decommissioned.

$targetDNS = "192.168.6.42"

$subnet    = "192.168.6"

$results   = @()

$computers = Get-ADComputer -Filter {Enabled -eq $true} -Properties Name, IPv4Address |

Where-Object { $_.IPv4Address -like "$subnet.*" }

foreach ($computer in $computers) {

try {

$dns = Invoke-Command -ComputerName $computer.Name -ScriptBlock {

Get-DnsClientServerAddress -AddressFamily IPv4 |

Where-Object { $_.InterfaceAlias -notlike "*Loopback*" }

} -ErrorAction Stop

foreach ($adapter in $dns) {

if ($adapter.ServerAddresses -contains $targetDNS) {

$results += [PSCustomObject]@{

ComputerName   = $computer.Name

IP             = $computer.IPv4Address

Interface      = $adapter.InterfaceAlias

DNSServers     = ($adapter.ServerAddresses -join ", ")

HardcodedMatch = "YES"

}

}

}

} catch {

$results += [PSCustomObject]@{ ComputerName = $computer.Name; IP = $computer.IPv4Address

Interface = "UNREACHABLE"; DNSServers = "N/A"; HardcodedMatch = "UNKNOWN" }

}

}

$results | Export-Csv "C:\temp\HardcodedDNS-NH01.csv" -NoTypeInformation

Write-Host "Saved to C:\temp\HardcodedDNS-NH01.csv"

⚠  Non-domain devices (printers, MFPs, switches, UPS cards, VOIP gear) cannot be scanned remotely. Check each manually.

## 0.2 — Entra Connect Version Check

Cloud Kerberos Trust requires Entra Connect version 2.1.1.0 or later. Verify on the Entra Connect server:

Import-Module ADSync

(Get-ADSyncGlobalSettings).Parameters |

Where-Object { $_.Name -eq "Microsoft.Synchronize.ServerConfigurationVersion" }

# Also check auto-upgrade status

Get-ADSyncAutoUpgrade

If version is below 2.1.1.0, upgrade Entra Connect before proceeding to Phase 8.

## 0.3 — Windows Version Audit

Cloud Kerberos Trust requires Windows 10 21H2 minimum. Pull an OS version report from ConnectWise RMM before rollout to identify machines that will need upgrading.

# Run against all domain-joined computers

Get-ADComputer -Filter {Enabled -eq $true} -Properties Name, OperatingSystem, OperatingSystemVersion |

Select-Object Name, OperatingSystem, OperatingSystemVersion |

Export-Csv "C:\temp\Mossberg-OSInventory.csv" -NoTypeInformation

## 0.4 — DUO GPO Cleanup

Unlink DUO GPOs. Retain the GPO objects for now — delete after a suitable period.

$duoGPOs = Get-GPO -All | Where-Object { $_.DisplayName -like "*DUO*" }

foreach ($gpo in $duoGPOs) {

Write-Host "Processing: $($gpo.DisplayName)" -ForegroundColor Cyan

[xml]$report = $gpo | Get-GPOReport -ReportType XML

$links = $report.GPO.LinksTo

if ($links) {

foreach ($link in $links) {

Write-Host "  Unlinking from: $($link.SOMPath)"

Remove-GPLink -Name $gpo.DisplayName -Target $link.SOMPath

}

} else { Write-Host "  No links found" }

}

# 4. Phase 1 — Deploy MOSSDCNH02

New DC: MOSSDCNH02.mossbergcorp.com  |  OS: Windows Server 2019  |  Site: Default-First-Site-Name

## Step 1 — Pre-Promotion Prep on MOSSDCNH02

- Assign a static IP in the 192.168.6.0/24 range

- Set primary DNS to 10.20.100.4 (MOSSDCDR03) or 10.20.100.5 (MOSSDCDR04) — NOT 192.168.6.42

- Confirm name resolution before domain join

Resolve-DnsName mossbergcorp.com

## Step 2 — Join Domain

Add-Computer -DomainName "mossbergcorp.com" `

-Credential (Get-Credential) `

-Restart

## Step 3 — Install Roles (after reboot)

Install-WindowsFeature -Name AD-Domain-Services, DNS -IncludeManagementTools

## Step 4 — Promote to Domain Controller

Install-ADDSDomainController `

-DomainName "mossbergcorp.com" `

-SiteName "Default-First-Site-Name" `

-InstallDns `

-Credential (Get-Credential) `

-Force

Server will reboot automatically and come back as a fully operational DC.

## Step 5 — Validate

# Confirm visible in domain

Get-ADDomainController -Filter * | Select-Object Name, Site, IPv4Address, IsGlobalCatalog

# Replication health

repadmin /replsummary

# Verify correct site registration

nltest /dsgetdc:mossbergcorp.com /site:Default-First-Site-Name

# Force DNS and SRV registration

nltest /dsregdns

ipconfig /registerdns

# Verify A record

Resolve-DnsName MOSSDCNH02.mossbergcorp.com -Server 10.20.100.4

⚠  Do not proceed to Phase 2 until repadmin /replsummary shows zero errors across all DCs.

# 5. Phase 2 — SYSVOL FRS to DFSR Migration

⚠  This migration has never been performed on this domain. It is a mandatory prerequisite for raising the Forest Functional Level and for WHfB. Do not skip or rush.

Run all commands on MOSSDCDR04 (PDC Emulator). All domain controllers must confirm each state before advancing.

## Step 1 — Verify Starting State

dfsrmig /getglobalstate

# Expected: Global state: Start (0)

dfsrmig /getmigrationstate

# Should show all DCs at state 0

## Step 2 — State 1: Prepared

dfsrmig /setglobalstate 1

# Monitor — wait for ALL DCs to confirm state 1

dfsrmig /getmigrationstate

Allow 15-30 minutes between state changes. Replication must reach MOSSDCNH01, MOSSDCDR03, MOSSDCDR04, and MOSSDCNH02.

## Step 3 — State 2: Redirected

dfsrmig /setglobalstate 2

dfsrmig /getmigrationstate

## Step 4 — State 3: Eliminated

dfsrmig /setglobalstate 3

dfsrmig /getmigrationstate

# Verify DFSR is managing SYSVOL

Get-DfsReplicatedFolder -GroupName "Domain System Volume"

⚠  Do not advance to the next state until ALL DCs confirm the current one. Rushing causes SYSVOL inconsistency which is painful to recover from.

# 6. Phase 3 — DNS Transition & DHCP Update

Move clients off MOSSDCNH01 as their DNS server before decommissioning it. Monitor before pulling the trigger on demotion.

## Step 1 — Update DHCP Scope

On the DHCP server for the 192.168.6.0/24 scope, update DNS server option (006). Point to MOSSDCNH02 as primary, MOSSDCDR03 as secondary. Remove 192.168.6.42.

# Update DHCP scope DNS — replace <ScopeID> and <MOSSDCNH02-IP>

Set-DhcpServerv4OptionValue -ScopeId <ScopeID> -OptionId 6 `

-Value "<MOSSDCNH02-IP>","10.20.100.4"

## Step 2 — Remediate Hardcoded DNS Clients

Using the CSV from Phase 0, update machines with 192.168.6.42 hardcoded:

$machines = Import-Csv "C:\temp\HardcodedDNS-NH01.csv" |

Where-Object { $_.HardcodedMatch -eq "YES" }

foreach ($m in $machines) {

Invoke-Command -ComputerName $m.ComputerName -ScriptBlock {

$adapters = Get-DnsClientServerAddress -AddressFamily IPv4 |

Where-Object { $_.ServerAddresses -contains "192.168.6.42" }

foreach ($adapter in $adapters) {

$newDNS = @("<MOSSDCNH02-IP>") + ($adapter.ServerAddresses |

Where-Object { $_ -ne "192.168.6.42" })

Set-DnsClientServerAddress -InterfaceIndex $adapter.InterfaceIndex `

-ServerAddresses $newDNS

}

} -ErrorAction SilentlyContinue

}

Update non-domain devices (switches, printers, MFPs, UPS cards) manually at each device.

Monitor DNS query logs on MOSSDCNH01 for 24-48 hours after the DHCP change. Confirm traffic has dropped to near zero before proceeding to Phase 4.

# 7. Phase 4 — Decommission MOSSDCNH01

⚠  Only proceed once SYSVOL migration is complete (State 3), DNS transition is confirmed, and no clients are actively querying MOSSDCNH01.

## Step 1 — Final Replication Check

repadmin /replsummary

repadmin /showrepl * /errorsonly

## Step 2 — Demote MOSSDCNH01

Run on MOSSDCNH01:

Uninstall-ADDSDomainController `

-DemoteOperationMasterRole `

-RemoveDnsDelegation `

-Credential (Get-Credential) `

-Force

If demotion fails, force-remove from MOSSDCDR04:

# Force removal — only if graceful demotion fails

Remove-ADDomainController -Identity "MOSSDCNH01" -ForceRemoval

## Step 3 — AD Metadata Cleanup

ntdsutil "metadata cleanup" "connections" "connect to server MOSSDCDR04" "quit"

"select operation target" "list domains" "select domain 0"

"list sites" "select site 0" "list servers in site"

"select server 0" "quit" "remove selected server" "quit" "quit"

## Step 4 — DNS Cleanup

- Remove A record: MOSSDCNH01.mossbergcorp.com

- Remove NS records referencing MOSSDCNH01

- Remove SRV records in _msdcs.MOSSBERGCORP.COM for MOSSDCNH01

- Remove ghost delegation record for mossdcdr01.mossbergcorp.com (no A record — identified in dcdiag)

# Find all DNS records referencing MOSSDCNH01

Get-DnsServerResourceRecord -ZoneName "mossbergcorp.com" |

Where-Object { $_.RecordData -like "*MOSSDCNH01*" }

# Remove A record

Remove-DnsServerResourceRecord -ZoneName "mossbergcorp.com" `

-RRType A -Name "MOSSDCNH01" -Force

# Check _msdcs zone

Get-DnsServerResourceRecord -ZoneName "_msdcs.MOSSBERGCORP.COM" |

Where-Object { $_.RecordData -like "*MOSSDCNH01*" -or $_.RecordData -like "*mossdcdr01*" }

# 8. Phase 5 — Raise Functional Levels

⚠  IRREVERSIBLE — there is no rollback once functional levels are raised. Take VM snapshots of all DCs before proceeding.

Prerequisites: MOSSDCNH01 fully gone, SYSVOL confirmed on DFSR State 3, all remaining DCs on 2016 or 2019.

## Step 1 — Pre-Flight

# No 2012 R2 DCs should remain

Get-ADDomainController -Filter * | Select-Object Name, OperatingSystem

# Replication clean

repadmin /replsummary

# SYSVOL confirmed on DFSR

dfsrmig /getglobalstate

## Step 2 — Raise Domain Functional Level

# Run on MOSSDCDR04 (PDC Emulator)

Set-ADDomainMode -Identity "mossbergcorp.com" -DomainMode Windows2016Domain

(Get-ADDomain).DomainMode

## Step 3 — Raise Forest Functional Level

# Run on MOSSDCDR04 (PDC Emulator)

Set-ADForestMode -Identity "mossbergcorp.com" -ForestMode Windows2016Forest

(Get-ADForest).ForestMode

Allow full replication to complete across all DCs before proceeding. Verify with repadmin /replsummary.

# 9. Phase 6 — PKI Audit

Cloud Kerberos Trust does not require an internal PKI. However, if an Enterprise CA already exists in the environment it should be documented and factored into the deployment decision.

## Step 1 — Check for Enterprise CA

# Check Public Key Services in AD configuration partition

Get-ADObject -SearchBase "CN=Public Key Services,CN=Services,CN=Configuration,DC=mossbergcorp,DC=com" `

-Filter * -Properties * | Select-Object Name, ObjectClass | Sort-Object ObjectClass

# Check if ADCS role is installed on any DC

foreach ($dc in (Get-ADDomainController -Filter *).Name) {

$feat = Get-WindowsFeature -Name ADCS-Cert-Authority -ComputerName $dc

Write-Host "$dc : $($feat.InstallState)"

}

| Finding | Action |
| --- | --- |
| No Enterprise CA found | Proceed with Cloud Kerberos Trust — no PKI needed |
| Enterprise CA exists, healthy | Option to use Certificate Trust — discuss with customer |
| Enterprise CA exists, unhealthy | Remediate CA or proceed with Cloud Kerberos Trust |

# 10. Phase 7 — Fix PDC Emulator Time Sync

The PDC Emulator (MOSSDCDR04) is currently syncing time from the VM hypervisor (VM IC Time Provider). All domain machines ultimately sync from the PDC Emulator — if it drifts, everything drifts. Kerberos requires clocks within 5 minutes of Entra ID. This must be corrected before configuring Hybrid Join.

## Step 1 — Reconfigure PDC to Use External NTP

Run on MOSSDCDR04:

# Configure external NTP on PDC Emulator

w32tm /config /manualpeerlist:"time.windows.com,0x9" /syncfromflags:manual /reliable:YES /update

# Restart time service and force resync

net stop w32tm

net start w32tm

w32tm /resync /force

# Verify source has changed from VM IC provider

w32tm /query /status

The source should now show time.windows.com rather than VM IC Time Synchronization Provider.

## Step 2 — Verify Domain-Wide Time Sync

# Check time sync status across all DCs

w32tm /monitor /computers:MOSSDCDR03,MOSSDCDR04,MOSSDCNH02

# 11. Phase 8 — Configure Hybrid Entra Join

Hybrid Entra Join registers existing on-prem domain-joined machines into Entra ID. This is required for Windows Hello for Business. Entra Connect handles the process automatically once configured — no agent is needed on individual machines.

How it works: Entra Connect creates a Service Connection Point (SCP) in AD. Domain-joined machines read the SCP, contact Entra ID, and register automatically on their next GP refresh and reboot. The process is additive and does not change how machines authenticate today.

## Step 1 — Check if SCP Already Exists

Run on any DC:

$scp = Get-ADObject `

-SearchBase "CN=Configuration,DC=mossbergcorp,DC=com" `

-Filter { objectClass -eq "serviceConnectionPoint" } `

-Properties Keywords

$scp | Select-Object DistinguishedName, Keywords

If empty, the SCP has not been configured. Entra Connect will create it in the next step.

## Step 2 — Configure Hybrid Join in Entra Connect

Run the Entra Connect configuration wizard on the Entra Connect server:

- Open Azure AD Connect

- Click Configure

- Select Configure device options

- Select Configure Hybrid Azure AD join

- Select Windows 10 or later domain-joined devices

- Add mossbergcorp.com as the on-prem domain

- Complete the wizard — it creates/updates the SCP automatically

# Force a sync cycle after the wizard completes

Import-Module ADSync

Start-ADSyncSyncCycle -PolicyType Delta

## Step 3 — Verify SCP Was Created

$scp = Get-ADObject `

-SearchBase "CN=Configuration,DC=mossbergcorp,DC=com" `

-Filter { objectClass -eq "serviceConnectionPoint" } `

-Properties Keywords

$scp | Select-Object DistinguishedName, Keywords

# Keywords should contain your Entra Tenant ID

# and azureADName:mossbergcorp.com

## Step 4 — Verify Firewall / Proxy Access

Domain machines must be able to reach these endpoints on port 443 outbound:

- login.microsoftonline.com

- device.login.microsoftonline.com

- enterpriseregistration.windows.net

- enterpriseenrollment.windows.net

⚠  If a proxy or firewall is in place and these endpoints are not whitelisted, machines will fail to register silently. Verify connectivity before expecting registrations to appear.

## Step 5 — Validate on a Test Machine

On a domain-joined test machine, run a Group Policy update and reboot, then verify:

# Force GP refresh

gpupdate /force

# After reboot, check join state

dsregcmd /status

# Look for:

# AzureAdJoined  : YES

# DomainJoined   : YES

# DeviceAuthStatus : SUCCESS

Monitor progress in the Entra ID portal under Devices > All Devices. Filter by Join Type = Hybrid Azure AD Joined. Expect most machines to register within 48-72 hours as they reboot through normal use.

## Step 6 — Kerberos Trust Key Rotation (Ongoing)

Once the Azure AD Kerberos object is deployed (Phase 9), its krbtgt key must be rotated periodically. Microsoft recommends every 30 days. Add this to the customer's maintenance schedule:

# Rotate Azure AD Kerberos Server key

$cloudCred  = Get-Credential   # Entra Global Admin or Hybrid Identity Admin

$domainCred = Get-Credential   # On-prem Domain Admin

Set-AzureADKerberosServer -Domain "mossbergcorp.com" `

-CloudCredential $cloudCred `

-DomainCredential $domainCred `

-RotateServerKey

# 12. Phase 9 — Deploy Azure AD Kerberos Object

This creates the Azure AD Kerberos Server object in on-prem AD — a synthetic computer object that Entra ID uses to issue Partial TGTs for on-prem resource access after WHfB authentication. This is the core technical component of Cloud Kerberos Trust.

Run on the Entra Connect server or any machine with access to both Entra ID and on-prem AD. Requires both Global Admin (or Hybrid Identity Admin) credentials for Entra and Domain Admin credentials for on-prem.

## Step 1 — Install Required Module

Install-Module -Name AzureADHybridAuthenticationManagement -AllowClobber -Force

## Step 2 — Create the Kerberos Server Object

$cloudCred  = Get-Credential   # Entra Global Admin or Hybrid Identity Admin

$domainCred = Get-Credential   # Domain Admin for mossbergcorp.com

Set-AzureADKerberosServer -Domain "mossbergcorp.com" `

-CloudCredential $cloudCred `

-DomainCredential $domainCred

## Step 3 — Verify the Object Was Created

Get-AzureADKerberosServer -Domain "mossbergcorp.com" `

-CloudCredential $cloudCred `

-DomainCredential $domainCred

# Also verify in AD — object lands in:

# CN=AzureADKerberos,OU=Domain Controllers,DC=mossbergcorp,DC=com

Get-ADObject -SearchBase "OU=Domain Controllers,DC=mossbergcorp,DC=com" `

-Filter { Name -eq "AzureADKerberos" } -Properties *

## Step 4 — Force Entra Connect Sync

# Allow time for the object to sync to Entra ID

Import-Module ADSync

Start-ADSyncSyncCycle -PolicyType Delta

⚠  Allow the sync cycle to complete fully before deploying the WHfB policy in Phase 10. Users authenticating before the Kerberos object is synced will fail on-prem resource access.

# 13. Phase 10 — Deploy Windows Hello for Business

All Phases 0-9 must be complete before deploying WHfB policy. Deploying early will result in enrollment failures.

## Step 1 — Configure WHfB Policy (GPO)

Create a new GPO — do not modify Default Domain Policy:

- Navigate to: Computer Configuration > Policies > Administrative Templates > Windows Components > Windows Hello for Business

- Use Windows Hello for Business = Enabled

- Use cloud trust for on-premises authentication = Enabled  (this is what makes it Cloud Kerberos Trust)

- Minimum PIN length = 8 (recommend)

- Use a hardware security device = Not configured (unless TPM enforcement is required)

The 'Use cloud trust for on-premises authentication' setting is the critical one. Without it, WHfB falls back to Certificate Trust and will fail without a PKI.

## Step 2 — Pilot Rollout

Link the GPO to a pilot OU or security group containing 5-10 test users across different departments. Ensure pilot machines are confirmed Hybrid Entra Joined before expecting enrollment.

# Check WHfB enrollment status on a pilot machine

dsregcmd /status | Select-String "Hello|NGC|Workplace"

# Check event logs for enrollment activity

# Event Viewer > Applications and Services Logs

#   > Microsoft > Windows > HelloForBusiness > Operational

- Validate users can enroll (PIN + optional biometric)

- Validate sign-in with PIN replaces password

- Validate access to on-prem file shares, printers, and applications

- Validate access to cloud resources via Entra ID

⚠  Users must be connected to the corporate network (or VPN) for their FIRST WHfB sign-in after enrollment. Entra ID needs to reach an on-prem DC to exchange the Partial TGT. After first sign-in it caches and works offline.

## Step 3 — Broad Rollout

Once pilot is validated, expand GPO scope to all machines. Roll out by OU in waves — Servers last. Monitor enrollment rates via Entra ID portal > Users > Authentication Methods.

# Monitor hybrid join coverage before broad rollout

# Entra ID Portal > Devices > All Devices

# Filter: Join Type = Hybrid Azure AD Joined

# Aim for >95% before enabling policy domain-wide

# 14. Master Checklist

| # | Task | Owner | Status |
| --- | --- | --- | --- |
| 0.1 | DNS hardcoded client scan — 192.168.6.42 | Versetal |  |
| 0.2 | Manual audit of non-domain devices for hardcoded DNS | Versetal |  |
| 0.3 | Verify Entra Connect version 2.1.1.0+ | Versetal |  |
| 0.4 | Windows version audit — flag machines below Win10 21H2 | Versetal |  |
| 0.5 | Unlink DUO Agent and DUO MFA Agent GPOs | Versetal |  |
| 1.1 | Provision MOSSDCNH02 VM — Windows Server 2019 | Versetal |  |
| 1.2 | Assign static IP in 192.168.6.0/24, point DNS at existing DC | Versetal |  |
| 1.3 | Join MOSSDCNH02 to mossbergcorp.com | Versetal |  |
| 1.4 | Install AD DS and DNS roles | Versetal |  |
| 1.5 | Promote MOSSDCNH02 as additional DC in Default-First-Site-Name | Versetal |  |
| 1.6 | Validate replication, DNS zone replication, SRV records | Versetal |  |
| 2.1 | DFSR migration state 1 (Prepared) — confirm all DCs | Versetal |  |
| 2.2 | DFSR migration state 2 (Redirected) — confirm all DCs | Versetal |  |
| 2.3 | DFSR migration state 3 (Eliminated) — confirm all DCs | Versetal |  |
| 3.1 | Update DHCP scope DNS to point at MOSSDCNH02 | Versetal |  |
| 3.2 | Remediate hardcoded DNS on domain-joined machines | Versetal |  |
| 3.3 | Remediate hardcoded DNS on non-domain devices manually | Versetal |  |
| 3.4 | Monitor MOSSDCNH01 DNS query logs — confirm traffic migrated | Versetal |  |
| 4.1 | Final replication check before demotion | Versetal |  |
| 4.2 | Demote MOSSDCNH01 | Versetal |  |
| 4.3 | AD metadata cleanup for MOSSDCNH01 | Versetal |  |
| 4.4 | DNS cleanup — MOSSDCNH01 records + ghost MOSSDCDR01 delegation | Versetal |  |
| 5.1 | VM snapshots / system state backup of all DCs | Versetal |  |
| 5.2 | Raise Domain Functional Level to 2016 | Versetal |  |
| 5.3 | Raise Forest Functional Level to 2016 | Versetal |  |
| 6.1 | Audit for existing Enterprise CA | Versetal |  |
| 6.2 | Confirm WHfB deployment model (Cloud Kerberos Trust) | Versetal |  |
| 7.1 | Reconfigure PDC Emulator NTP to use time.windows.com | Versetal |  |
| 7.2 | Verify domain-wide time sync | Versetal |  |
| 8.1 | Verify Entra Connect version and upgrade if needed | Versetal |  |
| 8.2 | Configure Hybrid Azure AD Join via Entra Connect wizard | Versetal |  |
| 8.3 | Verify SCP created in AD configuration partition | Versetal |  |
| 8.4 | Verify outbound firewall/proxy access to Entra endpoints | Versetal |  |
| 8.5 | Validate Hybrid Join on test machine (dsregcmd /status) | Versetal |  |
| 8.6 | Monitor Entra ID portal — confirm machines registering | Versetal |  |
| 9.1 | Install AzureADHybridAuthenticationManagement module | Versetal |  |
| 9.2 | Create Azure AD Kerberos Server object in on-prem AD | Versetal |  |
| 9.3 | Verify object in AD and Entra ID portal | Versetal |  |
| 9.4 | Force Entra Connect delta sync | Versetal |  |
| 9.5 | Schedule monthly krbtgt key rotation (30-day cycle) | Versetal |  |
| 10.1 | Create WHfB GPO with Cloud Kerberos Trust setting enabled | Versetal |  |
| 10.2 | Link GPO to pilot OU / group — 5-10 users | Versetal |  |
| 10.3 | Validate pilot — enrollment, sign-in, on-prem and cloud resource access | Versetal |  |
| 10.4 | Broad rollout — expand GPO scope to all machines | Versetal |  |
| 10.5 | Monitor enrollment via Entra ID > Users > Authentication Methods | Versetal |  |

# 15. Risk & Rollback Notes

| Phase | Risk | Detail | Rollback |
| --- | --- | --- | --- |
| Phase 1 — DC Promo | LOW | New DC fails to replicate | Demote MOSSDCNH02 and rebuild |
| Phase 2 — SYSVOL | MED | SYSVOL inconsistency during migration | Reverse with dfsrmig /setglobalstate to prior state |
| Phase 3 — DNS | MED | Clients lose DNS after DHCP change | Revert DHCP to 192.168.6.42 temporarily |
| Phase 4 — Demotion | HIGH | Auth failure if clients still using MOSSDCNH01 | Re-promote or halt and fix DNS before retrying |
| Phase 5 — FFL Raise | HIGH | Irreversible — no rollback possible | Snapshot ALL DCs before raising — only recovery option |
| Phase 7 — NTP | LOW | Time drift causes Kerberos auth failures | Revert w32tm /config to NT5DS and restart service |
| Phase 8 — Hybrid Join | LOW | Machines fail to register | Check SCP, firewall rules, Entra Connect version |
| Phase 9 — Kerberos Obj | LOW | Object fails to sync to Entra ID | Force delta sync, verify Entra Connect health |
| Phase 10 — WHfB | MED | Users unable to enroll or authenticate on-prem | Disable WHfB GPO, users revert to password auth |

Document prepared by Versetal Information Systems — Confidential  |  v2.0  |  March 2026